## Slide 1: ROSS
4/3/2014

## Slide 2: Overview
ROSS NexGen
  Background
  Next Steps
ROSS 2.15.1.6 Operations and Maintenance
Field Reviews

## Slide 3: ROSS NexGen
Some Good work done, but some issues:
  Many defects being deferred until after system fielded
  Scope Creep (NAP and OIS)
January 2013: Contractor reported completion of 8/12 field test releases when only 2 were complete
February 2013: Contractor reported being behind schedule and over budget by 228%
USFS CIO Ordered all Development Work Stopped in May 2013

## Slide 4: ROSS NexGen
Working within USDA FS planning and budget processes
USDA/FS (NIFC)Acquisition Contracting Officer Assigned
Separate Contracts for High-Level Requirements –vs- Development
Development
  Phase I Contract for Requirements (Early Summer 2014)
  Phase II Contract for Development (Winter 2014)

## Slide 5: ROSS NexGen (Goals)
Design to allow optimal performance during Peak Periods of use (Cloud)
WebBased
Consistent User Interface
Lower Maintenance Costs
Leverage IRWIN (CAD, FireCode)

## Slide 6: O&M
Lockheed Martin O&M contract work continued through 2013 fire season to ensure availability
Updated middleware supporting ROSS 2.15 to ensure it is maintainable for next few years
Planned a few releases to address known problems
New Life Support Contract Issued 19 Dec 2013 to Phacil
Overlap with LM until 15 March 2014

## Slide 7: 2013 Field Review
Evaluation of Program (CPIC Operational Analysis)
Opportunity to Get Feedback from Field
Report Completed Friday

## Slide 8: 2013 Field Review (Areas)
Eastern Area Geographic Area
Northern Rockies Coordination Center
Rocky Mountain Area Geographic Area
Southern Area Geographic Area.

## Slide 9: 2013 Field Review (Areas)
Eastern Area Geographic Area
Northern Rockies Coordination Center
Rocky Mountain Area Geographic Area
Southern Area Geographic Area.

## Slide 10: 2013 Field Review (Findings)
More than one-half of dispatch offices reported slow connectivity speeds during higher volume business days. Other dispatch offices reported no issues with connectivity.
Using Citrix to access ROSS prevalent in some geographic areas but not in others. Some of those who do not use Citrix at their dispatch office use Citrix at home.

## Slide 11: 2013 Field Review (Findings)
Generally, BLM dispatch offices had more IT staff on-site than FS dispatch offices
Some users had issues with rental computers not being set up correctly
Other dispatch offices had computers already available for expanded dispatch and therefore did not require the use of rental computers
Connectivity: Some offices had wireless network cards as back-up

## Slide 12: Questionnaire: Interfaces/Compatibility
Chart: Interfaces/Compatibility
| Web-Based | Modernized | Work on Multiple Browsers | Interface with CAD | Work on Tablets/Ipads | Display Real Time Maps | Attach External Documents
Strongly Disagree | 0 | 0 | 0 | 0 | 0 | 0 | 0
Disagree | 5 | 1 | 1 | 1 | 1 | 9 | 0
Neutral | 38 | 34 | 32 | 43 | 32 | 54 | 33
Agree | 36 | 41 | 37 | 24 | 46 | 34 | 52
Strongly Agree | 40 | 42 | 49 | 50 | 37 | 20 | 31

## Slide 13: Additional ROSS Functionality
Chart: Additional ROSS Functionality
| Strongly Disagree | Disagree | Neutral | Agree | Strongly Agree
Edit Roster throughout Assignment | 4 | 2 | 20 | 57 | 33
Ability to "cut/paste" | 1 | 1 | 10 | 61 | 44
Add More Info about Resources | 0 | 2 | 19 | 65 | 28
Allow Quick Fill of Single Resource | 1 | 7 | 49 | 36 | 17

## Slide 14: Questions?